BOTWAVE

Enterprise Readiness Roadmap

From MVP to Market-Ready Platform

Strategic Assessment & Implementation Plan

Prepared: April 4, 2026

Classification: Internal / Investor Ready

# Executive Summary

This document is the bridge between where Botwave is today and where it needs to be to charge money, onboard customers without hand-holding, and scale past your first 25 clients without the platform falling over.

After a deep audit of the Botwave Construction Platform (v1.1) and the VIP Overhaul scripts, this assessment covers three things: what you have that works, what’s blocking you from charging enterprise rates, and the exact sequence of work to close every gap — with timelines, priorities, and cost estimates.

The bottom line: Botwave has a working product with real differentiation (local LLM, Tailscale delivery, trade-aware AI, and a professional onboarding flow). But it’s missing the infrastructure that separates a prototype from a product people pay $499/month for. The gaps are fixable. Most can be closed in 90 days of focused work.

# 1. Current Asset Inventory & Strength Assessment

Before building anything new, here’s an honest assessment of what’s already working and what each piece is worth commercially.

## 1.1 Platform Components

| Component | Technology | Commercial Value | Status |
| --- | --- | --- | --- |
| Construction Master Bot | Telegram + python-telegram-bot 21 | Core product — this IS Botwave | Complete |
| Multi-Tenant Architecture | SQLite + TenantRouter | Critical for scaling past 1 client | Complete |
| Trade Profile System | Python dataclasses + registry | Enables any trade type, not just plumbing | Complete |
| Quoting Engine | Keyword matching + rate tables | Instant ROI demo for prospects | Complete |
| Gatekeeper (Licensing) | Decorator-based tier enforcement | Revenue protection | Complete |
| VIP Overhaul Scripts | PowerShell + Python | High-touch onboarding differentiator | Complete |
| Flask Dashboard | Flask + SocketIO | Monitoring and admin | Partial — needs auth |
| Website + Pricing Pages | Static HTML + Stripe checkout | Sales funnel ready | Complete |
| Docker Compose Stack | 4 containers | Reproducible deployment | Complete |
| PDF Report Generator | ReportLab | Deliverable for customers | Complete |

## 1.2 What Makes Botwave Different

These are your actual competitive advantages — the things competitors don’t have:

- Local LLM execution: Zero API costs per query. Customer data never leaves their network. This is a compliance selling point for any business handling customer PII.

- Tailscale mesh delivery: You can SSH into a customer’s machine, run the overhaul, deploy the bot, and monitor it — all without the customer doing anything. No other AI SaaS does white-glove remote deployment like this.

- Trade-aware AI: The trade profile system means you’re not generic. A plumber gets plumbing language, plumbing services, plumbing pricing. An electrician gets electrical. This specialization is worth 2–3x pricing premium over generic chatbots.

- File organization as onboarding: The VIP overhaul script organizes years of scattered business files in 10 minutes. It’s a tangible “wow” moment before the AI even starts. This alone justifies the onboarding fee.

- Multi-tenant from day one: The TenantRouter + scoped DB queries mean you can serve multiple businesses from one bot process. Most competitors require one instance per customer.

# 2. Critical Gaps — What’s Blocking Revenue

These are the things that will cause a paying customer to churn, ask for a refund, or never convert from trial. Ordered by business impact.

## 2.1 Security & Authentication

| Gap | Risk | Impact if Unaddressed | Status |
| --- | --- | --- | --- |
| No dashboard authentication | Anyone with the URL can see all data | Immediate deal-breaker for any business | Critical — blocking |
| No rate limiting on API | Bot can be DDoS’d or abused | Service outage, abuse | Critical |
| No input sanitization | SQL injection possible via Telegram | Data breach, legal liability | Critical |
| No CSRF/XSS protection | Dashboard vulnerable to web attacks | Data theft | Critical |
| SQLite in production | Concurrent writes will corrupt at scale | Data loss above ~50 users | Needs migration plan |

## 2.2 Billing & Subscription Management

Stripe keys are configured but there’s no automated billing lifecycle. Right now, if someone signs up for the $499 plan and their card declines next month, nothing happens — they keep using the service. This needs:

- Stripe webhook handlers for subscription.created, invoice.paid, invoice.payment_failed, and customer.subscription.deleted

- Automatic plan enforcement: when payment fails, Gatekeeper should downgrade or lock the tenant

- Usage metering: track quotes generated, messages processed, and crew members per tenant against plan limits

- Self-service portal: customers need to update payment methods, view invoices, and upgrade/downgrade without contacting you

## 2.3 Testing & Reliability

The codebase has zero automated tests. For a platform handling business-critical operations (quoting, payroll, scheduling), this is the single biggest technical risk. A one-line bug in the quoting engine could send wrong prices to every customer simultaneously.

| Testing Layer | Current Coverage | Target for Enterprise | Effort |
| --- | --- | --- | --- |
| Unit tests (core logic) | 0% | 80%+ on quoting, billing, tenant isolation | 2 weeks |
| Integration tests | 0% | All API endpoints, Telegram command flow | 1 week |
| End-to-end tests | 0% | Critical user journeys (register → quote → invoice) | 1 week |
| Load/stress testing | 0% | 50 concurrent tenants, 500 messages/min | 3 days |
| Security testing | 0% | OWASP Top 10 scan, dependency audit | 3 days |

## 2.4 Overhaul Script Gaps

The VIP overhaul scripts are functional but need these improvements to be truly enterprise-grade:

- File move confirmation: Currently moves files without approval. Add a --preview flag that generates a CSV of proposed moves, then a --execute flag that reads the approved CSV.

- Per-client bloatware config: The bloatware list is hardcoded. Create a client-profile.json that the tech fills out pre-call with the customer’s industry, apps to keep, and preferences.

- Liability language: The malware scan creates implied liability. Add clear disclaimers in the report: “This is a hygiene check, not a security guarantee.”

- Rollback mechanism: If the customer doesn’t like the file organization, there’s no one-click undo. Add a restore-from-backup function.

- Telemetry: No way to know if a script succeeded on a remote machine without checking manually. Add a webhook callback that pings your dashboard when complete.

# 3. Unified Product Architecture

Right now, the overhaul scripts and the construction platform are separate projects. To make this enterprise-grade, they need to become one seamless product with a single customer experience. Here’s the target architecture:

## 3.1 The Botwave Customer Journey

This is how the product should feel to a paying customer, end-to-end:

| Phase | What Happens |
| --- | --- |
| 1. Sales | Customer visits botwave.ai, sees pricing, starts 14-day trial. Stripe captures payment method. Tenant auto-created. |
| 2. VIP Onboarding Call | Tech connects via Tailscale SSH. Runs overhaul script with --preview. Walks customer through proposed file organization on a screen share. Customer approves. Script runs with --execute --confirm. |
| 3. Bot Deployment | Overhaul script outputs bot-config.json with all file paths. Tech runs a deploy script that registers the Telegram bot for the tenant, seeds the trade profile, and starts the service. |
| 4. Customer Goes Live | Customer’s clients message the Telegram bot. Bot answers questions, generates quotes, books appointments. Customer sees everything in the dashboard. |
| 5. Ongoing Value | Weekly automated PDF reports emailed to customer. Monthly overhaul maintenance scan (light version). Bot continuously learns from the customer’s specific pricing and services. |
| 6. Expansion | Customer upgrades to Professional for multi-agent support. Adds crew members. Starts using time tracking and payroll. Revenue per customer grows from $299 to $499+. |

## 3.2 Integration Points

These are the specific connections needed between the overhaul scripts and the construction platform:

- bot-config.json → Tenant Config: The overhaul script’s output should map directly to the tenant_config database table. File paths, trade type, company info — all pre-populated from the onboarding scan.

- Overhaul report → Dashboard: The HTML report should be accessible from the customer’s dashboard. Store the report path in the tenant record and serve it via the Flask app.

- Business File Index → Bot Knowledge: The CSV index of organized files becomes the bot’s knowledge base. When a customer asks “where’s my Q3 tax filing?” the bot can answer because it has the index.

- Telemetry webhook: When the overhaul script completes, it should POST to the dashboard API with the results. This auto-updates the tenant’s onboarding status from “pending” to “ready.”

# 4. The 90-Day Enterprise Roadmap

Everything below is sequenced by dependency and business impact. Do them in order.

## 4.1 Phase 1: Foundation (Weeks 1–4)

Goal: Make it safe to accept money. A customer who pays should not be able to see another customer’s data, and the system should not be trivially exploitable.

| Task | Details | Effort | Status |
| --- | --- | --- | --- |
| Dashboard authentication | Add Flask-Login with bcrypt passwords. Every route requires auth. Tenant-scoped views only. | 3 days | Blocking |
| Input sanitization | Parameterized queries (already mostly done in Database class). Add bleach/markupsafe for HTML outputs. Validate all Telegram command inputs. | 2 days | Blocking |
| Rate limiting | Flask-Limiter on API endpoints. Per-tenant rate limits matching subscription tier. | 1 day | Blocking |
| HTTPS enforcement | Nginx reverse proxy with Let’s Encrypt. HSTS headers. Secure cookies. | 1 day | Blocking |
| Stripe webhook lifecycle | Handle subscription events. Auto-lock tenants on payment failure. Grace period of 7 days. | 3 days | Blocking |
| Core unit tests | pytest suite for: tenant isolation, quoting engine, Gatekeeper enforcement, database repos. Target 80% coverage on core/. | 5 days | Critical |
| Overhaul script: preview mode | Add --preview flag that generates proposed-moves.csv without touching files. Add --execute flag that reads the CSV. | 2 days | Important |
| Overhaul script: client config | Create client-profile.json schema. Bloatware whitelist, industry type, apps to keep. | 1 day | Important |

## 4.2 Phase 2: Product Polish (Weeks 5–8)

Goal: Make it feel like a product, not a project. A customer should be able to self-serve for basic operations and the tech should have tools to manage multiple clients.

| Task | Details | Effort | Status |
| --- | --- | --- | --- |
| Customer self-service portal | React or HTMX frontend. View quotes, appointments, invoices. Update payment method via Stripe portal. | 5 days | Needs work |
| Admin dashboard overhaul | Multi-tenant admin view. See all tenants, their status, revenue, last activity. One-click impersonation for support. | 5 days | Needs work |
| Automated PDF reports | Scheduled weekly/monthly reports per tenant. Email delivery via SendGrid/SES. Store in tenant’s file structure. | 3 days | Partial |
| Overhaul → Platform integration | Script completion webhook. Auto-populate tenant_config from bot-config.json. Report accessible in dashboard. | 3 days | Needs work |
| PostgreSQL migration | Replace SQLite with PostgreSQL. Update Database class (already has clean abstraction). Add connection pooling. | 3 days | Needs work |
| Integration tests | Test full flows: register → quote → accept → schedule → invoice. Telegram bot command tests with mocked API. | 5 days | Needs work |
| Error handling & logging | Structured JSON logging. Sentry or similar for error tracking. Alert on tenant-impacting errors. | 2 days | Needs work |
| Documentation | OpenAPI spec for all endpoints. Customer-facing setup guide. Tech runbook for onboarding calls. | 3 days | Needs work |

## 4.3 Phase 3: Scale & Enterprise (Weeks 9–12)

Goal: Handle 50+ tenants simultaneously. Enterprise features that justify the $1,499/month tier.

| Task | Details | Effort | Status |
| --- | --- | --- | --- |
| Multi-channel support | Beyond Telegram: add WhatsApp Business API and SMS (Twilio). Same bot logic, different transport. | 5 days | Needs work |
| White-label capability | Per-tenant branding: custom bot name, greeting, colors in portal. Required for Enterprise tier. | 3 days | Needs work |
| SSO / SAML | Enterprise clients need SSO. Add SAML 2.0 via python-saml or Auth0 integration. | 3 days | Needs work |
| Audit logging | Every action logged with actor, timestamp, tenant. Required for SOC 2 path. | 2 days | Needs work |
| Redis message queue | Replace synchronous job execution with Celery + Redis. Required for reliable multi-tenant processing. | 3 days | Needs work |
| Cloud LLM fallback | Option to use Claude API or OpenAI as fallback when local LLM is overloaded or unavailable. | 2 days | Partial |
| Load testing | Locust or k6 tests. Verify 50 concurrent tenants, 500 messages/minute. | 2 days | Needs work |
| Kubernetes deployment | Move from Docker Compose to k8s. Horizontal scaling, zero-downtime deploys. | 5 days | Needs work |
| Mobile-responsive dashboard | PWA wrapper. Push notifications for new leads and urgent messages. | 5 days | Needs work |

# 5. Revenue Model & Pricing Strategy

Your current pricing ($299/$499/$1,499) is in the right range but needs refinement based on what’s actually delivered at each tier.

## 5.1 Refined Tier Structure

|  | Starter — $299/mo | Professional — $599/mo | Enterprise — $1,499/mo |
| --- | --- | --- | --- |
| Onboarding | Self-serve setup wizard | VIP overhaul call (1 hour) | VIP overhaul + custom training (3 hours) |
| AI Channels | Telegram only | Telegram + WhatsApp | All channels + custom integrations |
| Quoting | 50 quotes/month | Unlimited quotes | Unlimited + custom pricing rules |
| Crew Members | 1 (owner only) | Up to 10 | Unlimited |
| Reports | Monthly summary email | Weekly PDF reports | Daily reports + custom analytics |
| File Organization | Not included | Initial overhaul included | Quarterly maintenance scans |
| LLM | Local only | Local + cloud fallback | Dedicated model fine-tuning |
| Support | Email (48hr) | Priority email (24hr) | Dedicated Slack channel + SLA |
| Branding | Botwave branded | Botwave branded | Full white-label |
| Setup Fee | $0 | $199 one-time | $499 one-time |

Key change: Professional is now $599 (up from $499) because it includes the VIP overhaul call, which has real labor cost. The overhaul is a massive differentiator — charge for it. Enterprise setup fee covers 3 hours of custom work.

## 5.2 Additional Revenue Streams

- Quarterly maintenance scans: $99/run. A lighter version of the overhaul script that cleans temp files, checks for new business files to organize, and generates an updated report. Automated but positioned as premium service.

- Trade expansion packs: $199 one-time. When a plumber adds electrical work, they buy the Electrical trade profile. You already have the architecture for this in trade_profiles.py.

- Custom integrations: $500–$2,000/project. QuickBooks sync, Google Calendar, specific CRM integrations. High-margin services work.

- Referral program: 1 month free per referral. Construction trades are tight-knit communities. One plumber tells another. Make it frictionless.

# 6. Technical Priority Matrix

If you can only do 5 things before charging your first customer, do these:

| Priority | Task | Why It’s Non-Negotiable | Days |
| --- | --- | --- | --- |
| #1 | Dashboard authentication | Without auth, you’re exposing every customer’s data to anyone. This is a legal liability, not just a feature gap. | 3 |
| #2 | Stripe webhook lifecycle | If you can’t automatically enforce payments, you’ll spend all your time chasing invoices instead of building product. | 3 |
| #3 | Input sanitization + rate limiting | One malicious Telegram message could SQL-inject your entire database. One bad actor could DDoS your bot. | 3 |
| #4 | Unit tests for quoting engine | If the quoting engine generates a wrong price, your customer loses money or credibility. Tests are insurance. | 3 |
| #5 | Overhaul preview mode | Moving a customer’s files without confirmation is a liability. Preview mode makes it a conversation, not a risk. | 2 |

Total for minimum viable enterprise: 14 developer-days. At a focused pace, that’s 3 weeks of work. After that, you can safely charge your first customers.

# 7. Go-to-Market: First 10 Customers

Forget scaling to 500 customers. Here’s how to get your first 10 paying customers in 60 days after the Phase 1 technical work is done:

## 7.1 Your Unfair Advantage

You mentioned your dad runs a plumbing business. That’s your unfair advantage. Start there:

- Customer #1: Dad’s business. Deploy Botwave on Jimenez Plumbing. Use it for 30 days. Document everything: how many leads captured, quotes generated, time saved. This becomes your case study.

- Customers #2–5: Dad’s network. Every plumber knows 10 other tradespeople. HVAC guys, electricians, general contractors. Offer them 60 days free in exchange for honest feedback and a testimonial. Deploy via VIP overhaul call.

- Customers #6–10: Local outreach. Nextdoor, local Facebook groups, trade association meetings. Lead with the VIP overhaul: “We’ll organize your entire digital filing system for free and show you how AI can answer your customer calls.” The overhaul is the Trojan horse.

## 7.2 The Demo Script

When you demo Botwave to a prospect, follow this exact sequence:

- Minute 0–2: Show them their own messy Desktop/Downloads folder on screen share. They’ll laugh. Everyone’s is a mess.

- Minute 2–5: Run the overhaul script in preview mode. Show the proposed organization. “See these 47 invoices scattered across 3 folders? We’ll put them all in one place.”

- Minute 5–10: Open Telegram. Show the bot answering a customer question in their trade’s language. Generate a live quote. “This is running 24/7. When you’re on a job site, the bot handles your customers.”

- Minute 10–12: Show the dashboard. Revenue metrics, upcoming appointments, crew status. “This is your business at a glance, updated in real time.”

- Minute 12–15: Close. “The Professional plan is $599/month. That includes the file organization we just showed you, unlimited quoting, and weekly reports. Want to start your 14-day trial?”

# 8. Risk Assessment & Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Data breach via unauth dashboard | High (until fixed) | Catastrophic | Priority #1: Add authentication before any customer onboarding |
| Quoting engine sends wrong prices | Medium | High | Unit test coverage + human review step before customer sees quote |
| Local LLM quality too low | Medium | Medium | Cloud API fallback (already partially built). A/B test local vs cloud quality. |
| Customer files damaged during overhaul | Low | High | Backup-first design (already implemented). Add rollback function. |
| SQLite data corruption at scale | Medium (>50 users) | High | Phase 2 PostgreSQL migration. Keep SQLite for <20 tenants. |
| Competitor launches similar product | High | Medium | Speed to market. Your Tailscale + local LLM combo is hard to replicate. |
| Customer churn after trial | Medium | Medium | VIP onboarding creates switching costs. Organized files + trained bot = lock-in. |

# 9. Financial Projections (Revised)

Based on the refined pricing and realistic customer acquisition:

## 9.1 Year 1 Projection (Conservative)

| Quarter | New Customers | Total Active | Avg Revenue/Customer | MRR | Quarterly Revenue |
| --- | --- | --- | --- | --- | --- |
| Q1 | 5 (beta/free) | 5 | $0 (trial) | $0 | $0 |
| Q2 | 8 | 12 | $399 | $4,788 | $14,364 |
| Q3 | 12 | 22 | $449 | $9,878 | $29,634 |
| Q4 | 15 | 34 | $499 | $16,966 | $50,898 |

Year 1 Total: ~$95,000. This assumes a blended average that starts low (mostly Starter plans) and grows as you add Professional/Enterprise customers. Setup fees add approximately $5,000–$8,000 on top.

## 9.2 Cost Structure

| Cost | Monthly | Annual | Notes |
| --- | --- | --- | --- |
| VPS hosting (per tenant) | $20–$50 | $240–$600 | Hetzner/DigitalOcean. Local LLM runs on customer hardware. |
| Tailscale | $0–$20 | $0–$240 | Free tier covers initial scale |
| Domain + SSL | $10 | $120 | Wildcard cert for white-label |
| Stripe fees (2.9%+30¢) | ~$500 | ~$6,000 | At $16K MRR |
| Your time | Priceless | — | The main cost. Guard it ruthlessly. |

Gross margin at scale: 75–85%. The local LLM model is the key — no per-query API costs means your marginal cost per customer is essentially just hosting.

# 10. Immediate Next Steps (This Week)

Stop reading. Do these five things:

| When | What |
| --- | --- |
| Monday–Tuesday | Add Flask-Login authentication to the dashboard. Every route protected. Tenant-scoped views. This is non-negotiable before any customer touches the system. |
| Wednesday | Add input sanitization on all Telegram command handlers. Validate arguments, escape HTML, parameterize any raw SQL. Add Flask-Limiter to API routes. |
| Thursday | Write pytest suite for QuotingEngine and TenantRouter. Test that tenant A cannot see tenant B’s data. Test that quotes calculate correctly for all plumbing services. |
| Friday | Deploy Botwave on your dad’s business. Run the overhaul script on his machine. Configure the bot for Jimenez Plumbing. This is customer #1. |
| Weekend | Write a 1-page case study from the deployment. Screenshot the organized files. Screenshot the bot handling a quote. This is your sales collateral for the next 9 customers. |

Botwave has a working product, real differentiation, and a clear path to revenue.

The gap between “working prototype” and “enterprise-grade product” is 14 days of focused security and billing work, followed by 90 days of systematic feature buildout.

Start with authentication. Deploy on Dad’s business. Get 10 customers. Everything else follows.